💰 PERSONAL FINANCE MANAGER

Mobile Application — Full Project Document

100% Offline | Flutter | SQLite | Android

Version 1.0  |  Date: October 2026

# TABLE OF CONTENTS

1. App Overview & Objective

2. Excel File Analysis — Source Logic

3. App Architecture Flowchart

4. Screen Navigation Flowchart

5. Database Schema — All Tables

6. Business Logic (Excel → App)

7. Categories & Sub-Categories Master Data

8. Development Phases — Detailed Plan

Phase 1. Project Setup (Week 1)

Phase 2. Database & Models (Week 1–2)

Phase 3. Core Entry Forms (Week 2–3)

Phase 4. Dashboard & Live Balance (Week 3–4)

Phase 5. Reports & Charts (Week 4–5)

Phase 6. Investment Portfolio Tracker (Week 5–6)

Phase 7. Settings & Export (Week 6–7)

Phase 8. Testing & Polish (Week 7–8)

Phase 9. Real-Time SMS & Notification Auto-Entry (Week 8+)

9. Complete File & Folder Structure

10. Tech Stack & Dependencies

11. App Color Scheme & UI Guidelines

12. Key Offline Features Summary

# 1. App Overview & Objective

This document is the complete project blueprint for converting a personal finance Excel tracker into a fully offline Android mobile application built with Flutter. Every formula, lookup, and summary logic from the original Excel file has been analyzed and mapped to equivalent mobile features.

| Property | Value |
| --- | --- |
| App Name | Finance Manager (Personal) |
| Platform | Android (Flutter) |
| Connectivity | 100% Offline — No Internet Required |
| Database | SQLite (local on-device) |
| Source Logic | Excel Workbook (9 Sheets) |
| Development Timeline | 9 Weeks / 9 Phases |
| Target Users | Individual personal finance tracking |
| Languages | Dart (Flutter) |
| Minimum Android | Android 7.0 (API 24+) |

# 2. Excel File Analysis — Source Logic

The uploaded Excel file contained 9 sheets. Each sheet was analyzed and mapped to an app module:

| # | Excel Sheet | Rows | Purpose | App Module |
| --- | --- | --- | --- | --- |
| 1 | Expenses | 491 | All expense transactions | Add Expense + Transaction History |
| 2 | Banks | 107 | Per-bank monthly balance tracking | Banks & Live Balance Screen |
| 3 | Extra Credit | 100 | Salary, Bonus, Loan credits | Add Income Screen |
| 4 | Transfers | 301 | Bank-to-bank fund transfers | Transfer Screen |
| 5 | Investments | 69 | SIP, FD, RD, Mutual Fund portfolio | Investment Portfolio Screen |
| 6 | Monthly Summary | 33 | Month × Bank expense matrix | Monthly Report Screen |
| 7 | Category Chart | 65 | Category-wise spending pie chart | Dashboard + Charts Screen |
| 8 | Lookups | 50 | Master category & sub-category data | Category Dropdown Logic |
| 9 | SubCatHelper | 100 | Dynamic sub-category dropdown per category | Sub-Category Auto-Filter |

## Expense Sheet Columns

| Column | Type | Example Values |
| --- | --- | --- |
| Date | Date | 2026-09-01 |
| Category | Text | Food, Shopping, SIP & Investments, Loan… |
| Sub-Category | Text | Groceries, Dining Out, SIP, FD… |
| Description | Text | shegaon kachori, trip, Neosoft Bonus… |
| Amount | Number | 200, 910, 22500 |
| Bank | Text | HSBC, HDFC, PNB, SBI |

## Banks in the System

The following banks were detected from the Excel data:

| Bank | Usage |
| --- | --- |
| HSBC | Primary salary & expense bank |
| HDFC | Credit card payment & savings |
| PNB | Additional savings account |
| SBI | Additional savings account |

# 3. App Architecture Flowchart

The following flowchart shows how the app layers interact:

📱 USER INTERFACE LAYER

▼

🔄 STATE MANAGEMENT LAYER (Riverpod Providers)

▼

🗃️ REPOSITORY / SERVICE LAYER (Business Logic + SQL Queries)

▼

💾 SQLite LOCAL DATABASE (expenses ¦ banks ¦ transfers ¦ investments)

▼

📁 DEVICE STORAGE (Android File System — Fully Offline)

App Architecture Pattern: MVVM (Model–View–ViewModel)

| Layer | Files / Components | Responsibility |
| --- | --- | --- |
| View | screens/*.dart, widgets/*.dart | UI rendering, user input |
| ViewModel | providers/*.dart | State management, business logic calls |
| Repository | db/database_helper.dart | All SQL queries, data operations |
| Model | models/*.dart | Data structures, serialization |
| Database | SQLite on device | Persistent local storage |

# 4. Screen Navigation Flowchart

🚀 APP LAUNCH → Splash Screen

▼

🏠 DASHBOARD (Home) — Live Bank Balances + Quick Actions

| ➕ Add Expense | 💰 Add Income | 🔁 Transfer |
| --- | --- | --- |
| Date, Category, Sub-Cat, Amount, Bank | Date, Source, Amount, Mode, Bank | From Bank, To Bank, Amount, Date |
| Saved → Expense Table | Saved → Extra Credit Table | Saved → Transfers Table |

▼

📊 REPORTS → Monthly Summary ¦ Category Chart ¦ Annual View

▼

📈 INVESTMENTS → Portfolio ¦ Monthly Breakdown ¦ Asset Allocation

▼

⚙️ SETTINGS → Banks ¦ Categories ¦ Export ¦ Backup & Restore

Bottom Navigation Bar (always visible):

| Tab | Icon | Screen |
| --- | --- | --- |
| Home | 🏠 | Dashboard — Live balances, quick actions |
| Transactions | 📋 | Full expense + income history with filters |
| Reports | 📊 | Monthly summary, category charts |
| Investments | 📈 | Portfolio tracker |
| Settings | ⚙️ | Banks, categories, export, backup |

# 5. Database Schema — All Tables

Database: SQLite (local on-device via sqflite package). All data stored at: /data/data/com.yourapp.finance/databases/finance.db

## Table 1: expenses

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER | PRIMARY KEY AUTOINCREMENT |
| date | TEXT | NOT NULL — Format: YYYY-MM-DD |
| category | TEXT | NOT NULL — e.g. Food, Shopping |
| sub_category | TEXT | Nullable — e.g. Groceries, SIP |
| description | TEXT | Nullable — free text note |
| amount | REAL | NOT NULL — always positive |
| bank | TEXT | NOT NULL — HSBC ¦ HDFC ¦ PNB ¦ SBI |

## Table 2: banks

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER | PRIMARY KEY AUTOINCREMENT |
| name | TEXT | UNIQUE NOT NULL — e.g. HSBC |
| starting_balance | REAL | DEFAULT 0 — set once by user |

## Table 3: extra_credit  (Income / Salary)

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER | PRIMARY KEY AUTOINCREMENT |
| date | TEXT | NOT NULL |
| user_name | TEXT | Source — Neosoft, Bank, Person Name |
| amount | REAL | NOT NULL |
| mode | TEXT | Salary ¦ Bonus ¦ Loan ¦ Interest ¦ Other |
| bank | TEXT | NOT NULL |

## Table 4: transfers

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER | PRIMARY KEY AUTOINCREMENT |
| date | TEXT | NOT NULL |
| from_bank | TEXT | NOT NULL |
| to_bank | TEXT | NOT NULL |
| amount | REAL | NOT NULL |
| description | TEXT | Nullable |

## Table 5: categories  (Master Lookup)

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER | PRIMARY KEY AUTOINCREMENT |
| name | TEXT | UNIQUE NOT NULL |
| icon | TEXT | Emoji icon string |
| color | TEXT | Hex color — e.g. 2563EB |

## Table 6: sub_categories

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER | PRIMARY KEY AUTOINCREMENT |
| category_name | TEXT | REFERENCES categories(name) |
| sub_category_name | TEXT | NOT NULL |

# 6. Business Logic — Excel Formulas → App Queries

## 6.1  Live Bank Balance (Banks Sheet Formula)

Excel Logic: Excel: Balance = StartingBalance + TotalSalary + ExtraCredit + TransferIn − TransferOut − TotalExpenses

App SQL / Logic:

SELECT SUM(amount) FROM expenses     WHERE bank = ? AND date BETWEEN ? AND ?   → Total Expenses

SELECT SUM(amount) FROM extra_credit WHERE bank = ? AND date BETWEEN ? AND ?   → Total Income

SELECT SUM(amount) FROM transfers    WHERE to_bank = ? AND date BETWEEN ? AND ? → Transfer In

SELECT SUM(amount) FROM transfers    WHERE from_bank = ? AND date BETWEEN ? AND ? → Transfer Out

FINAL: StartingBalance + Income + TransferIn − TransferOut − Expenses = Live Balance

## 6.2  Monthly Summary Per Bank (Monthly Summary Sheet)

Excel Logic: Excel: SUMIFS(Expenses!$E:$E, date>=month_start, date<month_end, bank=bank_name)

App SQL / Logic:

SELECT bank, SUM(amount) as total

FROM expenses

WHERE date >= "2026-01-01" AND date < "2026-02-01"

GROUP BY bank

→ One row per bank per month (replaces the full monthly summary matrix)

## 6.3  Category-wise Chart (Category Chart Sheet)

Excel Logic: Excel: SUMIFS per category with month filter + COUNT for transactions

App SQL / Logic:

SELECT category, SUM(amount) as total,

ROUND(SUM(amount)*100.0/total_all, 2) as pct,

COUNT(*) as txn_count

FROM expenses

WHERE date >= ? AND date < ?

GROUP BY category ORDER BY total DESC

## 6.4  Investment Portfolio Summary (Investments Sheet)

Excel Logic: Excel: SUMIF(Category="SIP & Investments"), grouped by sub_category

App SQL / Logic:

SELECT sub_category, SUM(amount) as total, COUNT(*) as txn

FROM expenses

WHERE category = "SIP & Investments"

GROUP BY sub_category

→ Pie chart of asset allocation; Month filter optional

## 6.5  Dynamic Sub-Category Dropdown (SubCatHelper Sheet)

Excel Logic: Excel: FILTER(sub_categories, category_match) — dynamic array formula

App SQL / Logic:

SELECT sub_category_name FROM sub_categories

WHERE category_name = ?   -- ? = selected category

→ When user picks "Food", dropdown shows: Groceries, Dining Out, Zomato/Swiggy…

→ When user picks "SIP & Investments", shows: SIP, FD, RD, Mutual Funds…

## 6.6  Annual Investment Breakdown (Investments — Monthly Tracker)

Excel Logic: Excel: SUMIFS per month × investment type cross-matrix

App SQL / Logic:

SELECT strftime("%m", date) as month,

sub_category,

SUM(amount) as total

FROM expenses

WHERE category = "SIP & Investments"

AND strftime("%Y", date) = ?

GROUP BY month, sub_category

→ Reconstructs the 12-month × 8-type investment matrix

## 6.7  Extra Credit / Salary Tracking

Excel Logic: Excel: Extra Credit sheet — separate salary and bonus credits

App SQL / Logic:

SELECT mode, SUM(amount), COUNT(*)

FROM extra_credit

WHERE date >= ? AND date < ?

GROUP BY mode

→ Breakdown: Salary | Bonus | Loan Received | Interest

# 7. Categories & Sub-Categories Master Data (Seed Data)

This data is pre-loaded into the database on first launch. Source: Lookups sheet from Excel.

| 🍔 Food | Sub-Categories |
| --- | --- |
| Color Code | #F97316 |
| Sub-Categories | Groceries ¦ Dining Out ¦ Zomato / Swiggy ¦ Cafe & Snacks ¦ Pani Puri ¦ Other |

| 🛍️ Shopping | Sub-Categories |
| --- | --- |
| Color Code | #EC4899 |
| Sub-Categories | Clothing & Footwear ¦ Electronics & Gadgets ¦ Home & Kitchen ¦ Personal Care |

| ✈️ Traveling | Sub-Categories |
| --- | --- |
| Color Code | #06B6D4 |
| Sub-Categories | Fuel / Petrol ¦ Cab / Auto / Taxi ¦ Metro / Bus ¦ Flight / Train ¦ Vehicle Service / Fastag |

| 🏠 Home Send | Sub-Categories |
| --- | --- |
| Color Code | #10B981 |
| Sub-Categories | Didi ¦ Papa ¦ Mummy ¦ House Rent ¦ Home Maintenance |

| 📈 SIP & Investments | Sub-Categories |
| --- | --- |
| Color Code | #7C3AED |
| Sub-Categories | SIP ¦ FD ¦ RD ¦ Mutual Funds ¦ Mutual Funds (SIP) ¦ Stocks / Shares ¦ PPF ¦ NPS ¦ Gold / SGB ¦ Other Investment |

| 💳 Loan | Sub-Categories |
| --- | --- |
| Color Code | #EF4444 |
| Sub-Categories | Personal Loan ¦ Education Loan ¦ Home Loan ¦ Other Loan |

| 💳 Credit Card Payment | Sub-Categories |
| --- | --- |
| Color Code | #F43F5E |
| Sub-Categories | HDFC Card ¦ HSBC Card |

| ⚡ Bills & Utilities | Sub-Categories |
| --- | --- |
| Color Code | #3B82F6 |
| Sub-Categories | Electricity Bill ¦ Mobile & Wifi ¦ Water & Gas ¦ DTH / OTT Subscriptions ¦ Miscellaneous |

| 🏥 Health & Medical | Sub-Categories |
| --- | --- |
| Color Code | #14B8A6 |
| Sub-Categories | Medicines / Pharmacy ¦ Doctor & Hospital ¦ Health Insurance |

| 🎭 Entertainment | Sub-Categories |
| --- | --- |
| Color Code | #A855F7 |
| Sub-Categories | Movies & Outing ¦ Vacation & Trips |

| 📦 Quick Ecommerce | Sub-Categories |
| --- | --- |
| Color Code | #F59E0B |
| Sub-Categories | Blinkit ¦ Zepto ¦ Instamart ¦ BB Now ¦ Other |

| 🔹 Other | Sub-Categories |
| --- | --- |
| Color Code | #94A3B8 |
| Sub-Categories | Cash Withdrawal ¦ Miscellaneous ¦ Other |

# 8. Development Phases — Detailed Plan

## Phase 1: Project Setup  (Week 1)

| 📅 Duration Week 1 | 🎯 Goal Create Flutter project, configure dependencies, set up folder structure and app … | ✅ Deliverable Running blank Flutter app with 5-tab navigation |
| --- | --- | --- |

Step-by-Step Tasks:

Run: flutter create finance_manager

Add all required packages to pubspec.yaml (sqflite, path_provider, fl_chart, riverpod, intl, table_calendar, excel, share_plus, uuid)

Run: flutter pub get

Create folder structure: lib/db/, lib/models/, lib/screens/, lib/widgets/, lib/providers/, lib/utils/

Set up app theme in app.dart (colors, fonts, text styles)

Add Indian Rupee (₹) number formatter in utils/formatters.dart

Configure AndroidManifest.xml (app name, icons)

Create app launcher icon using flutter_launcher_icons

Set up main.dart with ProviderScope wrapper

Create bottom navigation bar scaffold (5 tabs)

──────────────────────────────────────────────────────────────────────────────────────────

## Phase 2: Database & Models  (Week 1–2)

| 📅 Duration Week 1–2 | 🎯 Goal Build the SQLite database, all 6 tables, seed data, and Dart model classes. | ✅ Deliverable Fully working database with seed data, tested CRUD operations |
| --- | --- | --- |

Step-by-Step Tasks:

Create db/database_helper.dart as a singleton class

Implement _initDB() — creates all 6 tables on first run

Write _seedData() — inserts default banks (HSBC, HDFC, PNB, SBI)

Write _seedCategories() — inserts all 12 categories from Lookups sheet

Write _seedSubCategories() — inserts all sub-categories per category

Create model: models/expense.dart (fromMap, toMap)

Create model: models/bank.dart (fromMap, toMap)

Create model: models/extra_credit.dart (fromMap, toMap)

Create model: models/transfer.dart (fromMap, toMap)

Create model: models/category.dart (fromMap, toMap)

Write CRUD methods for expenses (insert, update, delete, getAll, getByDate)

Write CRUD methods for extra_credit and transfers

Write balance calculation query methods in DatabaseHelper

Write test script to verify seed data and queries

──────────────────────────────────────────────────────────────────────────────────────────

## Phase 3: Core Entry Forms  (Week 2–3)

| 📅 Duration Week 2–3 | 🎯 Goal Build Add Expense, Add Income, and Bank Transfer screens. | ✅ Deliverable Working entry forms that save data to SQLite |
| --- | --- | --- |

Step-by-Step Tasks:

Build screens/expense/add_expense_screen.dart:

Date picker (table_calendar)

Category dropdown (loaded from DB)

Sub-category dropdown (auto-filtered on category select)

Description text field

Amount field with ₹ prefix

Bank dropdown (HSBC / HDFC / PNB / SBI)

Save button → calls DatabaseHelper.insertExpense()

Build screens/income/add_income_screen.dart:

Date picker

User/Source name field

Amount field

Mode dropdown (Salary, Bonus, Loan, Interest, Other)

Bank selector

Save button → insertExtraCredit()

Build screens/transfer/transfer_screen.dart:

From Bank dropdown

To Bank dropdown (different from From)

Amount field

Date picker

Description (optional)

Save → insertTransfer()

Build screens/expense/expense_list_screen.dart:

Full transaction list with date grouping

Swipe left → Delete

Tap → Edit (opens pre-filled Add Expense screen)

Filter by month, category, bank

──────────────────────────────────────────────────────────────────────────────────────────

## Phase 4: Dashboard & Live Balance  (Week 3–4)

| 📅 Duration Week 3–4 | 🎯 Goal Build the home dashboard with real-time bank balances and quick action buttons. | ✅ Deliverable Live dashboard showing real bank balances updating instantly |
| --- | --- | --- |

Step-by-Step Tasks:

Build screens/home/dashboard_screen.dart

Create widgets/bank_balance_card.dart:

Shows bank name, live balance (₹)

Color: green if positive, red if negative

Formula: StartBal + Income + TransferIn − TransferOut − Expenses

Implement providers/bank_provider.dart using Riverpod:

Watches all tables for changes

Recalculates balance on any insert/update/delete

Add "Total Balance" card at top (sum of all banks)

Add "This Month Expenses" summary card

Add Top 3 Spending Categories mini-bar (horizontal)

Add Quick Action FAB buttons: + Expense, + Income, Transfer

Add Recent Transactions section (last 10 entries)

Implement pull-to-refresh to recalculate balances

──────────────────────────────────────────────────────────────────────────────────────────

## Phase 5: Reports & Charts  (Week 4–5)

| 📅 Duration Week 4–5 | 🎯 Goal Build monthly summary, category pie chart, and annual view screens. | ✅ Deliverable Fully interactive reports with charts matching Excel logic |
| --- | --- | --- |

Step-by-Step Tasks:

Build screens/reports/category_chart_screen.dart:

Month filter dropdown at top

fl_chart PieChart — category-wise spending

Legend: Category | ₹ Amount | % Share | Txn Count

Tap pie slice → drill down to sub-category list

Build screens/reports/monthly_summary_screen.dart:

Year selector

Table: Month × Bank (Jan-Dec, HSBC/HDFC/PNB/SBI)

Row totals + column totals

Monthly bar chart at top

Build screens/reports/annual_view_screen.dart:

Year selector

12-bar bar chart (monthly totals)

Category breakdown for full year

Export button → Excel/CSV

Create widgets/category_pie_chart.dart (reusable)

Create widgets/monthly_bar_chart.dart (reusable)

Implement date-range filtering across all report screens

──────────────────────────────────────────────────────────────────────────────────────────

## Phase 6: Investment Portfolio Tracker  (Week 5–6)

| 📅 Duration Week 5–6 | 🎯 Goal Build investment tracking screen that auto-syncs from SIP & Investments category… | ✅ Deliverable Complete investment tracker mirroring the Excel Investments sheet |
| --- | --- | --- |

Step-by-Step Tasks:

Build screens/investments/investment_screen.dart

Add summary cards at top:

Total Invested (YTD) — SUMIF category=SIP & Investments

Total SIPs — SUMIFS sub_category LIKE %SIP%

Total FD & RD — SUMIFS sub_category IN (FD, RD)

PPF & Retirement — SUMIFS sub_category IN (PPF, NPS)

Total Transactions — COUNTIF

Add Monthly Breakdown table:

Month × Investment Type matrix (Jan-Dec)

Columns: SIP | FD | RD | Mutual Funds | Stocks | PPF | Gold | Other | Total

Annual total row at bottom

Add Asset Allocation Pie Chart:

% share of each investment type

Tap to see transaction list for that type

Add Live Investment Log:

Auto-filtered list of all SIP & Investments entries

Grouped by sub-category

Date, description, amount shown

──────────────────────────────────────────────────────────────────────────────────────────

## Phase 7: Settings & Export  (Week 6–7)

| 📅 Duration Week 6–7 | 🎯 Goal Settings screen, bank management, category management, and data export/backup. | ✅ Deliverable Complete settings, export, and backup functionality |
| --- | --- | --- |

Step-by-Step Tasks:

Build screens/settings/settings_screen.dart

Bank Management section:

Add new bank

Set starting balance per bank

Delete bank (with confirmation)

Category Management section:

Add custom category (name + icon + color)

Add sub-category to existing category

Delete custom category (not default ones)

Data Export section:

Export to Excel (.xlsx) using excel package

Export to CSV

Share via share_plus (WhatsApp, email, Drive, etc.)

Backup & Restore section:

Export full SQLite DB as .db file

Import .db backup file

Shows last backup date/time

App Settings:

Select financial year

Currency symbol (₹ default)

Dark / Light mode toggle

About / Version info

──────────────────────────────────────────────────────────────────────────────────────────

## Phase 8: Testing & Polish  (Week 7–8)

| 📅 Duration Week 7–8 | 🎯 Goal Test all features, fix bugs, add animations, and build release APK. | ✅ Deliverable Release-ready APK installable on any Android device |
| --- | --- | --- |

Step-by-Step Tasks:

Verify all balance calculations match Excel formulas manually

Test edge cases: no data, single entry, year rollover

Add input validation: non-empty date/amount, valid bank selection

Add loading states (CircularProgressIndicator) for heavy queries

Add empty state illustrations for no-data screens

Add success/error SnackBars for all save/delete operations

Add page transitions and card animations

Test dark mode on all screens

Test on different screen sizes (small phone, large phone, tablet)

Add confirmation dialogs for delete operations

Optimize SQLite queries (add indexes on date, category columns)

Run flutter analyze and fix all warnings

Create app icon (512×512 PNG) and splash screen

Update app name and package ID in AndroidManifest.xml

Run: flutter build apk --release

Test the release APK on a physical device

──────────────────────────────────────────────────────────────────────────────────────────

## Phase 9: Real-Time SMS & Notification Auto-Entry  (Phase 9 (Extension))

| 📅 Duration Phase 9 (Extension) | 🎯 Goal Real-time on-device SMS & UPI notification reading, regex transaction extraction… | ✅ Deliverable Automated on-time SMS & notification transaction ingestion system with on-device parsing and review queue |
| --- | --- | --- |

Step-by-Step Tasks:

Android Background Ingestion Channels:

Channel A: Native Android SMS BroadcastReceiver (Telephony.SMS_RECEIVED) to catch bank SMS alerts

Channel B: Native NotificationListenerService for real-time UPI app notifications (GPay, PhonePe, Paytm, CRED)

Automatic bank sender ID whitelist (HDFCBK, SBIINB, HSBCIN, PNBSMS, AXISBK, ICICIB, KOTAKB)

On-Device Regular Expression (Regex) Parsing Engine:

Debit Alert Regex: Extracts Amount, Bank, Account Last 4 Digits, Merchant/Payee, and Date/Time

Credit/Salary Alert Regex: Extracts Credited Amount, Receiving Bank, Sender, and Mode

Live Available Balance Regex: Reads updated live balance (Avl Bal) for instant reconciliation

Smart Merchant-to-Category Auto-Mapping Engine:

Seed rule-based keyword matcher across all 12 app categories (Zomato -> Food, Blinkit -> Quick Ecommerce, Uber -> Travel, Zerodha -> SIP & Investments)

Persistent SQLite learning table (merchant_category_rules) storing user overrides for lifetime recognition

Interactive 1-Tap Notification ("Quick Confirm / Review"):

Actionable local push notification: [Confirm & Save], [Edit Category], or [Ignore]

Deduplication Engine: SHA-256 fingerprint hash (Bank + Amount + Date + Merchant + RefID) preventing double entries

Unconfirmed Transactions Inbox Queue (Human-in-the-Loop):

Dedicated Review Inbox tab in Transaction screen staging parsed entries before ledger commit

1-swipe approval or instant deletion prevents promotional SMS false positives

Bank Account Precision Mapping:

Match SMS account numbers (e.g., A/c XX1234) against registered user bank accounts in SQLite

Strict Privacy & Security Safeguards:

Strict OTP & promotional exclusion filter (discards OTPs, logins, loan advertisements)

100% on-device offline execution: zero network calls, zero external APIs, zero cloud logging

Biometric app lock (local_auth) for fingerprint/face protection over sensitive auto-logged financial records

──────────────────────────────────────────────────────────────────────────────────────────

## Expert Strategic Recommendations & Architecture Guidelines for Real-Time SMS Automation

To ensure rock-solid stability, 100% Google Play policy compliance, and an effortless user experience, here are 6 essential architectural recommendations:

1. Android Permission Strategy (Play Store Compliance & UPI Ready): Direct READ_SMS and RECEIVE_SMS permissions are heavily restricted by Google Play Store (only default SMS handler apps are allowed). Requesting SMS permissions risks sudden Play Store rejection. Utilizing Android's native NotificationListenerService allows the app to read banking SMS alerts and UPI app notifications (Google Pay, PhonePe, Paytm, CRED) cleanly without risking Play Store rejection, while keeping user trust 100% intact.

2. Implement an "Unconfirmed Transactions Inbox": Never insert transactions into the official ledger silently. Promotional SMS or duplicate notifications could corrupt bank balances. Staging newly detected transactions in a pending "Review Inbox" queue allows users to approve or edit them with a single tap or swipe.

3. On-Device Self-Learning Merchant Categorizer: Create a dedicated SQLite table: merchant_category_rules (merchant_keyword TEXT PRIMARY KEY, category TEXT, sub_category TEXT). When a user manually corrects a category for any merchant (e.g., Swiggy -> Food & Dining), the app stores the rule locally and categorizes all future transactions from that merchant automatically.

4. Account Number Last 4 Digits Mapping: In Settings > Bank Account Management, allow users to configure their bank account's last 4 digits (e.g., HSBC: 4589, HDFC: 1234, SBI: 5678). When an SMS states "debited from A/c XX1234", the app maps the expense with 100% accuracy to HDFC bank.

5. Strict OTP & Promotional SMS Shield: Implement an upfront regex filter that immediately discards non-transactional messages containing keywords like "OTP", "verification code", "login", "pre-approved", "loan offer", "win", or "reward points". Only messages with clear financial debit/credit markers are processed.

6. Biometric App Lock & Zero-Cloud Privacy Guarantee: Since transaction data is captured automatically in real time, integrate Flutter's local_auth package (Fingerprint / Face Unlock / PIN) so unauthorized persons cannot view transaction logs. Reiterate to users that zero bytes of data ever leave their device — 100% local SQLite.

# 9. Complete File & Folder Structure

finance_manager/
│
├── android/
│   └── app/src/main/
│       ├── AndroidManifest.xml         ← App name, permissions
│       └── res/                        ← Icons, splash
│
├── lib/
│   ├── main.dart                       ← App entry point, ProviderScope
│   ├── app.dart                        ← MaterialApp, theme, routes
│   │
│   ├── db/
│   │   └── database_helper.dart        ← SQLite singleton, all queries
│   │
│   ├── models/
│   │   ├── expense.dart                ← Expense model
│   │   ├── bank.dart                   ← Bank model
│   │   ├── extra_credit.dart           ← Income model
│   │   ├── transfer.dart               ← Transfer model
│   │   └── category.dart              ← Category + SubCategory model
│   │
│   ├── providers/
│   │   ├── expense_provider.dart       ← Expense state
│   │   ├── bank_provider.dart          ← Balance calculations
│   │   ├── income_provider.dart        ← Income state
│   │   └── summary_provider.dart       ← Charts & reports data
│   │
│   ├── screens/
│   │   ├── home/
│   │   │   └── dashboard_screen.dart   ← Live balances, quick actions
│   │   ├── expense/
│   │   │   ├── add_expense_screen.dart ← Add/Edit expense form
│   │   │   └── expense_list_screen.dart ← Transaction history
│   │   ├── income/
│   │   │   ├── add_income_screen.dart  ← Add/Edit income form
│   │   │   └── income_list_screen.dart ← Income history
│   │   ├── transfer/
│   │   │   └── transfer_screen.dart    ← Bank transfer form + history
│   │   ├── reports/
│   │   │   ├── monthly_summary_screen.dart ← Month × Bank matrix
│   │   │   ├── category_chart_screen.dart  ← Pie chart + breakdown
│   │   │   └── annual_view_screen.dart    ← Year-level analysis
│   │   ├── investments/
│   │   │   └── investment_screen.dart  ← Full portfolio tracker
│   │   └── settings/
│   │       └── settings_screen.dart    ← All settings + export
│   │
│   ├── widgets/
│   │   ├── bank_balance_card.dart      ← Balance display card
│   │   ├── category_pie_chart.dart     ← Reusable pie chart
│   │   ├── monthly_bar_chart.dart      ← Reusable bar chart
│   │   ├── transaction_tile.dart       ← Single transaction row
│   │   ├── category_dropdown.dart      ← Category picker widget
│   │   └── sub_category_dropdown.dart  ← Auto-filtered sub-cat picker
│   │
│   └── utils/
│       ├── formatters.dart             ← ₹ currency, date formatting
│       ├── constants.dart              ← App constants, default data
│       └── extensions.dart             ← Dart extension methods
│
├── pubspec.yaml                        ← All dependencies
└── README.md                           ← Project documentation

# 10. Tech Stack & Dependencies

| Category | Package / Tool | Version | Purpose |
| --- | --- | --- | --- |
| Framework | Flutter | Latest stable | Cross-platform UI framework (Dart) |
| Database | sqflite | ^2.3.0 | SQLite local database |
| File Paths | path_provider | ^2.1.0 | Get app storage paths |
| Charts | fl_chart | ^0.68.0 | Pie chart, bar chart, line chart |
| State Mgmt | flutter_riverpod | ^2.5.0 | Reactive state management |
| Date/Number | intl | ^0.19.0 | ₹ currency & date formatting |
| Calendar | table_calendar | ^3.0.9 | Date picker with calendar view |
| Excel Export | excel | ^4.0.2 | Generate .xlsx export files |
| File Sharing | share_plus | ^9.0.0 | Share exports via apps |
| Unique IDs | uuid | ^4.4.0 | Generate unique transaction IDs |
| Dev Tool | flutter_launcher_icons | ^0.13.0 | Generate app launcher icons |

## pubspec.yaml — Complete

name: finance_manager
description: Personal Finance Manager — 100% Offline

environment:
  sdk: '>=3.0.0 <4.0.0'

dependencies:
  flutter:
    sdk: flutter
  sqflite: ^2.3.0
  path_provider: ^2.1.0
  fl_chart: ^0.68.0
  flutter_riverpod: ^2.5.0
  intl: ^0.19.0
  table_calendar: ^3.0.9
  excel: ^4.0.2
  share_plus: ^9.0.0
  uuid: ^4.4.0

dev_dependencies:
  flutter_test:
    sdk: flutter
  flutter_launcher_icons: ^0.13.0
  flutter_lints: ^3.0.0

flutter:
  uses-material-design: true

# 11. App Color Scheme & UI Guidelines

| UI Element | Color Name | Hex Code | Usage |
| --- | --- | --- | --- |
| Primary Blue | Royal Blue | #2563EB | Primary buttons, header, bottom nav active |
| Income / Positive | Emerald Green | #16A34A | Positive balance, income amounts |
| Expense / Negative | Crimson Red | #DC2626 | Expenses, negative balance |
| Investment | Purple | #7C3AED | Investment cards, pie slice |
| Transfer | Amber | #F59E0B | Transfer indicators |
| Background | Light Gray | #F8FAFC | App background |
| Card Background | White | #FFFFFF | Cards, list items |
| Text Primary | Dark Slate | #1E293B | Headings, primary text |
| Text Secondary | Slate Gray | #64748B | Sub-text, hints |
| Divider | Light Slate | #E2E8F0 | Dividers, borders |

UI Design Principles:

Material Design 3 — use Material 3 theme in Flutter

Card-based layout — each section in its own elevated card

Consistent spacing — 16px padding on all cards and screens

Bottom Navigation — 5 tabs always visible (Home, Transactions, Reports, Investments, Settings)

FAB (Floating Action Button) — on Home screen for quick Add Expense

Indian Number Format — 1,00,000 (lakh system) via intl package

Currency — always show ₹ symbol before amounts

Date Format — DD MMM YYYY (e.g., 01 Sep 2026)

# 12. Key Offline Features Summary

| Feature | How it Works Offline | Status |
| --- | --- | --- |
| Expense Entry | Saved directly to SQLite on device | ✅ Offline |
| Income / Credit Entry | Saved to extra_credit table locally | ✅ Offline |
| Bank Transfers | Saved to transfers table locally | ✅ Offline |
| Live Bank Balance | Calculated from local SQL queries | ✅ Offline |
| Category Charts | Built from local SQLite aggregation queries | ✅ Offline |
| Monthly Summary | SQL GROUP BY on local data | ✅ Offline |
| Investment Tracker | Filtered/grouped from local expense table | ✅ Offline |
| Excel Export | Generated locally using excel Dart package | ✅ Offline |
| CSV Export | Generated from local DB query results | ✅ Offline |
| Backup | Copies local .db file to user-chosen location | ✅ Offline |
| Restore | Imports .db file and replaces local database | ✅ Offline |
| Dynamic Dropdowns | Sub-categories loaded from local sub_categories table | ✅ Offline |
| Dark Mode | Flutter theme switch — no network needed | ✅ Offline |
| Search & Filter | SQL WHERE clauses on local data | ✅ Offline |
| SMS & Notification Read | On-device Regex parsing & notification listener | ✅ Offline |

PERMISSIONS REQUIRED:

| Permission | Required? | Reason |
| --- | --- | --- |
| INTERNET | ❌ NOT REQUIRED | No network calls at all |
| READ_EXTERNAL_STORAGE | ✅ Optional | Only for importing backup file |
| WRITE_EXTERNAL_STORAGE | ✅ Optional | Only for saving export/backup file |
| RECEIVE_SMS / BIND_NOTIFICATION_LISTENER_SERVICE | ✅ Optional (Phase 9) | Only for real-time transaction detection |

Next Steps — To Start Building:

Install Flutter SDK from flutter.dev

Install Android Studio + Android SDK

Run: flutter create finance_manager

Copy pubspec.yaml dependencies (Section 10)

Run: flutter pub get

Start with Phase 1 setup, then follow each phase in order

Build APK: flutter build apk --release  (at the end)

Document End — Total Phases: 9 | Total Weeks: 9 | 100% Offline Flutter App